# QASS Phase 4 Deployment Roadmap

Project: Future-Proofing Digital Security: A Strategy for Cryptographic Agility in the Quantum Era

Author: Samaksh Choudhary

Scope: Transition from simulator-validated QASS architecture to production-grade quantum-agile deployment.

# 1. Current State

Phase 4 prototype includes Layer 1 key sources, Layer 2 quantum selector, Layer 3 DSR combiner, Layer 4 quantum ratchet, Layer 5 encryption agility, and Layer 6 monitoring with validated integration demos.

# 2. Deployment Principles

Cryptographic agility first: all algorithms swappable via configuration.

Defense in depth: no single point of cryptographic failure.

Operational observability: continuous monitoring and incident response.

Graceful evolution: phased migration from simulator components to hardware-backed components.

# 3. Rollout Phases

## Phase A: Controlled Pilot

Deploy QASS in an internal environment with simulator-backed QRNG, BB84 simulation, and Aer-based selector.

Enable full logging for all six layers and validate threshold behavior.

Baseline performance for message sizes, session rates, and endpoint counts.

## Phase B: Production Hardening

Introduce strict key lifecycle policies and secure key material handling.

Integrate SIEM pipeline for Layer 6 events and threat escalation.

Establish on-call playbooks for WARNING, ELEVATED, and CRITICAL states.

## Phase C: Agility Validation

Run scheduled cipher migration drills: AES-256-GCM to ChaCha20-Poly1305 and back.

Run scheduled PQC migration drills: Kyber1024 to Kyber768 profiles.

Demonstrate zero-code core logic impact for approved config-only swaps.

## Phase D: Hardware Transition

Replace simulator QRNG with certified hardware QRNG source where available.

Replace BB84 simulation with physical QKD link interfaces where feasible.

Evaluate selector migration to real quantum hardware when operationally practical.

# 4. Security Operations Model

Level 1 WARNING: alert operator, continue session under observation.

Level 2 ELEVATED: rotate session key and increase sampling/inspection.

Level 3 CRITICAL: abort session, isolate endpoint, and trigger incident response.

# 5. Verification Checklist

DSR combination diversity across sessions verified and logged.

Ratchet key uniqueness and inter-session divergence verified.

Cipher and PQC swaps verified with successful decryptions.

Monitoring thresholds tuned to deployment-specific baselines.

Per-layer evidence retained in CSV logs and visualization outputs.

# 6. Deferred Future Work

Bell inequality certification tests for QRNG.

Real-fiber BB84 channel experiments at scale.

Adaptive security game formal proof and UC-style proof framework.

Quantum commitment scheme integration for selector hardening.

# 7. Exit Criteria for Phase 4 Completion

All five integration demos pass in the target environment.

All required Phase 4 plots generated and archived.

No unresolved critical diagnostics in Phase_4 code.

Roadmap approved for pilot deployment.